PROJECT 3 | STEP 3: PRD-LITE — MOOD PROMPT

BeReal Product Management Externship

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

Feature Name: Mood Prompt

Document Type: PRD-Lite (Product Requirements Document — Lightweight)

Status: MVP Scope Definition

Date: June 2026

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

SECTION 1 | PROBLEM

What problem are we solving?

A significant portion of BeReal's daily active users receive the daily "Time to BeReal" notification but choose not to post. The most frequently cited reason — appearing in user interviews, app store reviews, and social media commentary — is a simple but persistent emotional barrier:

"I don't have anything interesting to show today."

This thought — sometimes called the "boring day block" — leads users to dismiss the notification, tell themselves they'll post later, and eventually stop opening the app altogether. Over a 30-day window, this pattern is one of the primary drivers of BeReal's post-onboarding MAU churn.

The problem is not that users dislike BeReal. Users who post consistently love the app. The problem is that on low-motivation days — which make up a large portion of most users' weeks — there is no mechanism inside BeReal that helps users overcome the blank-slate anxiety of "what do I even share right now?"

Why now?

BeReal was acquired by Voodoo in June 2024 and launched in-feed advertising in April 2025. Revenue is tied directly to daily active users — MAU and DAU are now commercially critical metrics, not just vanity stats. Any improvement to daily post completion rates has a measurable downstream impact on advertiser value and platform revenue.

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

SECTION 2 | TARGET USER

Primary: The Lapsed Poster

This is a user who downloaded BeReal, posted consistently for 1–4 weeks, and has since fallen into an irregular pattern — posting 2–3 times per week, then once a week, then rarely. They still have the app installed. They still receive the notification. They still feel a vague pull of "I should post this" on more interesting days. But on ordinary days, they do nothing.

Profile:

• Age: 18–25 (core BeReal Gen Z demographic)

• App status: Installed, notifications enabled, posts 0–2x per week

• Emotional state: Low motivation on average days; willing to post when the moment feels "worth sharing"

• Relationship to BeReal: Positive brand association, not actively hostile, just passively disengaged

• Key insight: This user doesn't need to be convinced to love BeReal — they already do. They need a low-friction reason to post today specifically.

Secondary: The Habitual Poster (Stretch)

Users who already post every day may also enjoy the Mood Prompt as an optional creative layer on their existing behavior — a fun "theme" that their friend group can participate in together. However, they are not the primary driver of MAU impact.

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

SECTION 3 | MAU METRICS (SUCCESS CRITERIA)

Primary Metric (North Star): Daily Post Completion Rate

Definition: Percentage of users who receive the BeReal notification on a given day and post a BeReal (on-time or late) within 24 hours.

Baseline: ~40% (on-time posts); ~55% when including late posts (per BeReal internal data)

Target: +8–12 percentage points lift within 60 days of launch among the Mood Prompt opt-in cohort.

Secondary Metrics:

• 7-Day Retention Rate: Percentage of users who post at least once in any given 7-day window. Target: +5% lift vs. control cohort.

• Prompt Engagement Rate: Percentage of posts that include the optional Mood Prompt tag. Target: 20–30% of posts in first 30 days. (This is a leading indicator of prompt adoption.)

• Notification Open Rate: Percentage of users who open the app after receiving the Mood Prompt notification vs. standard notification. Target: +5% lift.

• D30 Retention: Percentage of users still active 30 days after first interacting with the Mood Prompt. Monitor for positive signal.

Counter-Metrics (do NOT allow to worsen):

• Notification opt-out rate: Should not increase — prompts must not feel spammy or intrusive.

• Post quality perception: Monitor via periodic user surveys — prompts should not make BeReal feel "scripted" or less authentic.

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

SECTION 4 | ASSUMPTIONS & NON-GOALS

Key Assumptions:

1. The push notification is the primary touchpoint where the Mood Prompt is seen. We assume ~65–70% of users have push notifications enabled (consistent with platform norms for social apps with a daily notification mechanic).

2. The "boring day block" is the #1 post-abandonment reason among lapsed posters. This is supported by qualitative user research in Step 4 and aligns with app store review analysis.

3. Users are willing to optionally tag a prompt without feeling that it undermines BeReal's authenticity ethos — as long as the tag is optional and the core dual-camera mechanic is unchanged.

4. A simple daily text prompt, rotated from a pre-curated library, can be managed by the content/community team without significant engineering overhead after launch.

5. The Mood Prompt does not require AI generation — a library of 90 prompts (a 3-month supply) pre-curated and scheduled is sufficient for MVP.

Non-Goals (MVP Scope):

- NOT a new camera mode or capture mechanic. The dual-camera UX is unchanged.

- NOT a feed filter or separate prompt feed tab. Prompt-tagged posts appear in the standard feed.

- NOT a gamified streak or challenge. Mood Prompt is completely optional with no scoring, streak tracking, or social pressure.

- NOT personalized per user. All users globally see the same prompt on any given day.

- NOT AI-generated prompts. A static curated library is sufficient for MVP.

- NOT a social voting mechanism for prompts. Users do not choose the prompt.

- NOT a separate "prompt" notification — the Mood Prompt is added to the existing daily BeReal notification, not sent as a separate push.

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

SECTION 5 | BRAND GUARDRAILS

BeReal's core brand identity rests on three pillars: Authenticity, Spontaneity, and Anti-Curation. The Mood Prompt must not compromise any of these.

Guardrail 1 — Optional, Always

The Mood Prompt tag is never required to post. Users who feel inspired by the prompt can include it; users who don't feel like it can ignore it completely and post a standard BeReal. The tag should never appear if the user didn't choose it.

Guardrail 2 — Casual Tone, Not Corporate

Prompt copy must sound like a text from a friend, not a brand marketing email.

Good: "show us your snack 🍕", "what's making you smile rn?", "current view, go"

Bad: "Share your authentic moment with friends!", "Today's BeReal Challenge: Show your environment!"

Copy should be lowercase, conversational, and optionally emoji-inclusive.

Guardrail 3 — No Pressure, No Scoring

No leaderboard of who completed the prompt. No "X% of your friends participated." No streak tied to prompt participation. BeReal is not Duolingo — social pressure mechanics that work on educational apps can feel toxic on a social platform.

Guardrail 4 — No Filter or Edit Creep

The Mood Prompt cannot introduce any editing, filtering, or staging capability. The dual-camera spontaneous capture must remain exactly as-is.

Guardrail 5 — Privacy First

Prompt tags are visible only to friends (same visibility as the BeReal itself). No public prompt leaderboards, no discover tab for prompt-tagged posts visible to strangers.

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

SECTION 6 | USER STORIES

Story 1 — The Core Post Flow (Happy Path)

"As a lapsed BeReal user, I want to receive a fun, low-pressure daily prompt alongside my BeReal notification so that on days when I feel like I'm not doing anything interesting, I have an easy, relatable reason to post anyway."

Story 2 — Prompt Tagging

"As a BeReal user who likes today's prompt, I want to easily tag my post with the day's Mood Prompt so that my friends can see I'm participating in the same shared theme as them."

Story 3 — Skipping the Prompt

"As a BeReal user who isn't into today's prompt, I want to be able to post my BeReal without the prompt tag so that the feature never feels mandatory or forced."

Story 4 — Friend Viewing a Prompt Post

"As a friend viewing someone's BeReal, I want to see if they tagged their post with the day's Mood Prompt so that I can understand the context of their photo and feel part of a shared moment."

Story 5 — Notification Interaction

"As a BeReal user who sees the Mood Prompt in my notification, I want the notification to be immediately compelling and fun to read so that I feel curious or amused enough to open the app and post."

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

SECTION 7 | ACCEPTANCE CRITERIA

The Mood Prompt MVP is considered shippable when:

AC-1: Notification Delivery

• The daily BeReal push notification includes the Mood Prompt text appended after the standard "Time to BeReal" copy.

• Example: "Time to BeReal ✨ today's prompt: show us your snack 🍕"

• Notification includes the prompt text for 100% of users with notifications enabled.

AC-2: In-App Prompt Display

• When a user opens the app to post, the current day's Mood Prompt is displayed as a subtle text card or label above or below the capture button.

• The display is dismissible with a single tap if the user does not want to see it.

AC-3: Prompt Tagging (Optional)

• After capturing a BeReal, users see an option to "Add today's prompt tag" before posting.

• The tag appears as a small labeled badge on the post visible to all friends who view it.

• The tag is off by default — users must actively choose to add it.

AC-4: Friend Feed Display

• Prompt-tagged posts in the feed display the prompt badge clearly and legibly.

• Tapping the badge shows the full prompt text for context.

• Non-tagged posts display no badge and look visually identical to today's standard BeReal posts.

AC-5: Prompt Management (Internal)

• An admin tool allows the content team to pre-schedule Mood Prompt text for up to 90 days in advance.

• Prompts rotate daily at 12:00 AM UTC.

• Emergency override capability exists to change a live prompt within 1 hour if needed.

AC-6: Analytics Tracking

• Daily prompt engagement rate is tracked (prompt-tagged posts ÷ total posts that day).

• Notification open rate is tracked for prompt vs. non-prompt notification variants (A/B test).

• Daily post completion rate is tracked for users who received the prompt notification vs. control group (if A/B test is run).

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

SAMPLE MOOD PROMPT COPY (First 14 days)

Day 1: show us your snack 🍕

Day 2: current view, go

Day 3: what's in your hand right now?

Day 4: where are you sitting?

Day 5: last thing that made you laugh

Day 6: show us your workspace 💻

Day 7: what's the lighting like rn?

Day 8: what are you drinking?

Day 9: show your afternoon vibe

Day 10: what did you just finish doing?

Day 11: your current mood in a photo

Day 12: show us something small you love

Day 13: what's behind you right now?

Day 14: best part of your day so far

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

[Deliverable for Project 3 | Step 3: PRD-Lite]

[BeReal Product Management Externship]